# Innovative Contracting Advisory Committee

# Meeting Minutes

# March 27, 2014

- In Attendance:

| - Nabil Haddad, CDOT Innovative Contracting - David Brown, Delcan - Matt Figgs, CDOT R3 - Karen Berdoulay, R3 - Tom Peterson, CAPA - Randy Jenson, FHWA - Ben Acimovic, CDOT R1 - Chris Hopkins, Wilson & Co - Mike Skov, Skanska | - John Schwab, HDR - Martha Miller, CDOT R3 - Jay Goldbaum, CDOT - Jeff Seiders, RKI/Austin - Tim Maloney, Kraemer - Richard Zamora, CDOT - Don Garcia, CDOT Region 2 (phone) - David Watt, CDOT Region 2 (phone) - Jennifer Billings, CDOT Region 2 (phone) |
| --- | --- |

- Summary of Discussions

- Introductions

- Subcommittee Updates:

- CMGC Subcommittee update (Ben Acimovic):

  - CMGC Subcommittee meeting – they discussed risk, cost, and schedule discussions are ongoing; Ben will be sending meeting minutes out for review

  - They are considering recommending a floor of 5%; template to better define what is in percentages to make it easier to compare quotes; a request will go out to the regions to request input on the challenges in using CMCG, and the results will be posted on the ICAC website

  - Ben is responding to some open records requests

  - The next meeting will be in May and they plan to discuss how to qualify and quantify savings to address value

- CMGC Subcommittee - Best Practices Offshoot Committee

  - Tammy Maurer will be the lead for this effort

  - The committee will send a matrix to show the topics of their focus

  - They will be discussing best practices and lessons learned

  - After the CMGC manual is finalized in the late summer timeframe, the committee will provide training on how to review proposals and make selections

- Quality Programs Subcommittee update:

  - The Subcommittee met on Feb 4 and discussed the goals of this committee;

  - Mark Scolfield put together a template for contractor QA/QC; they used other states (Utah) as a model; the objective is to try to remove variability from the project schedule so that CDOT can staff up appropriately, and to have a level playing field between bidders

  - They plan to focus on workmanship; it is a big issue with contractors

- CM/GC Manual update:

    - Wilson and Company/Chris Hopkins is working on the draft manual, which is intended to be a Procedural Manual

    - Chapters 1 and 2 are drafted, 3(construction phase) is in progress and will be done in 2-3 weeks

    - Going well; sections addressing the proposal process and managing construction sections need to be completed

    - Survey to CDOT construction crews to get input on estimating process; challenges in field so that they can create tools or best practices

    - The committee considered examples from MN, UT,  and OR

    - Most states have piecemeal guidance; CDOT’s will be first comprehensive guide

    - RTD has shared lessons learned

    - Templates for Streamline D-B have been developed

- Form J Update

    - This effort is to incorporate D-B into SiteManager; Nabil met with industry to get feedback; meeting this week, moving forward to incorporate into SiteManager

    - Nabil to provide guidance to regions regarding the information to request in the RFP and post award

    - Guidance to be incorporated into the manual

    - Other states that do this are Florida, but they are having a hard time making it work.  No one has made the materials portion work in SiteManager; Nabil is working with BethAnn to create a separate module; the issue is that quantities and items are unknown; Region 2 served as a pilot project and has documented the process; the materials module has been used to track costs but not testing.

- Project Delivery Selection Matrix suggested changes/fine-tuning

    - Project Delivery Selection Matrix – is there a need to update this?

    - Needed for modified D-B, SD-B, and A+B; categories for CDOT – looking at delivery method, risk, schedule;

    - A committee will look at challenges and opportunities

    - A revised selection matrix for procurement comes out in June

- Pavement Type Selection

  - D-B manual had no guidance to select pavement type

  - New language was developed a year ago

  - There are new recommendations because the size of projects is getting larger; need another bracket; another level for projects > $60M in pavement and materials costs has been created

  - For these larger projects, alternate bids will allow the contractor to choose from both pavement options in plans; contractor can determine best suited alternative

  - Should a lower threshold be considered for other projects?

  - For scoring purposes, a life-cycle adjustment would be applied;

  - Other studies require the inclusion of optional long-term maintenance agreements, for LCC analysis

  - This is best value contracting – if you put a dollar value on alternate bids, would it be defeating?

There was a presentation on the I-70/Eagle Project CM/GC Presentation by Martha Miller, Karen Berdoulay, and Matthew Figgs.  Double-click in the gray bar on the icon below to view the presentation.

Next Meeting:  May 22, 2014, 1 pm – 2:45 pm, CDOT HQ Bridge Room 107B

Attachment 1 – Handout - Pavement Type Selection Process for D-B Projects

Attachment  2 - Sign In Sheet 3-27-14

Attachment 3 – Meeting Agenda

Attachment 1- Handout

Attachment 2 – Sign In Sheet

- Attachment 3 – Meeting Agenda

MEETING AGENDA

Innovative Contracting Advisory Committee (ICAC)

March 27, 2014, 1 PM – 2:45 PM

CDOT HQ Bridge Conference Room

- Subcommittee Updates:

- CMGC subcommittee update:  Ben Acimovic

- SDB subcommittee update:  Dave Watt/Mark Scholfield

- Quality Programs subcommittee update: Don Garcia/David Brown

-    CM/GC Manual update: Mark Scholfield

-     Form J Update

-     Project Delivery Selection Matrix suggested changes/fine-tuning

-     I-70/Eagle Project CM/GC Presentation (Martha Miller, Karen Berdoulay, Matthew Figgs)

- Miscellaneous/Open Discussions

- Next Meeting:  May 22, 2014 , 1 pm – 2:45 pm, CDOT HQ Bridge Room 107B

- Future Innovative Contracting topics (not prioritized):

  - Celebrating Successes (Awards, Public Information, Outreach, Sharing Lessons Learned, etc…)

  - Setting Goals White Paper Workshop

  - Local Agency and other stakeholder involvement and training on Innovative Contracting Projects (Major Utilities, Railroads, etc…)

  - Staffing Requirements for Innovative Contracting Projects