Revision to Storm Water Management Plan (SWMP)

The following document is intended to assist with the implementation and interpretation of the revised Storm Water Management Plans (SWMP) that are attached to this Bulletin and were issued on February 15, 2006 for all construction contracts that have not been accepted and have a SWMP plan included in the contract.

The SWMP’s are being revised in response to the Colorado Department of Public Health and Environment’s (CDPHE)  Notice of Violation (NOV) against CDOT for violating requirements of the NPDES Permits on projects inspected by CDPHE in 2005.  All CDOT, Contractor and Consultant personnel are reminded that per Standard Specification 107.25 the contractor shall comply with permits issued to CDOT.  It is the responsibility of CDOT and its representatives to insure that all specifications are adhered to.

All construction projects that are under AD, Bid or Awarded but that a final acceptance letter has not been issued for, AND have a SWMP plan included in the plans shall void the original SWMP plan sheets and replace them with the February 15, 2006 issued SWMP plan sheets.  This shall be done by revision under AD or Change Order.  Contact Project Development Branch Dennis Largent at 303-757-9595 or Karen Sullivan at 303-757-9502 if you need assistance with the Change Order.  For most projects this will be a “No Cost, No additional Time granted” change order but there may be projects that will need to add items and/or negotiate Time Extensions as a result of the revised SWMP plans.  All Project Engineers shall contact their Region Environmental Planning Manager or Cathy Curtis for Region 1 and 4, Mike Banovich for Region 2 and 5, Tammie Smith for Region 3 and Susie Smith for Region 6 to compare the original SWMP plan requirements with the revised SWMP plan and modify the revisions if necessary before implementation into the project.  Revised SWMP sheets shall be implemented into appropriate construction projects by March 1, 2006.

All projects currently under design shall contact the Region Environmental Planning Manager or Cathy Curtis for Region 1 and 4, Mike Banovich for Region 2 and 5, Tammie Smith for Region 3 and Susie Smith for Region 6 for inclusion of the appropriate Storm Water Management Plan.

If you have questions, please contact your Area Engineer in Project Development.

Attached are the revisions to the SWMP Plan: