Completion and Distribution of the Form 1212

This construction bulletin provides additional clarification to subsection 109.9.2 of the CDOT Construction Manual for the completion and distribution of the Form 1212, Final Acceptance Report for Federal-Aid Projects, after completion of a construction project.

The Project Engineer notifies the Contractor of project acceptance in writing and sends a copy to the Region Finals Engineer.  Once the Finals Engineer enters the final acceptance date in SiteManager, SAP sends an e-mail message to the Resident Engineer stating the Form 1212 can be completed.  When the Resident Engineer fills out the SAP Form 1212, the Resident Engineer will need to print a copy for distribution.  Note that no changes can be made to the SAP Form 1212 after completion, only a checked box will indicate that the Form 1212 has been completed in SAP.

Any missing check marks on the hardcopy Form 1212, as well as any deficiencies noted in the remarks section will need to be resolved and the hardcopy Form 1212 revised by hand PRIOR to final distribution by the Finals Engineer as outlined in Figure 100G of the Construction Manual [original to FHWA and copies to Contracts & Market Analysis and the Projects Accounting and Reporting Section of the Division of Accounting and Finance (formerly Projects and Grants)].  Any exceptions need to be discussed with the Area Engineer and FHWA Operations Engineer.

The Form 1212 must be complete in order to close the project.  Failure to complete the Form 1212 in a timely manner may cause the project to be labeled as inactive with FHWA and ties up funds that could be used for other projects.

Please print a copy of this bulletin and keep it with your copy of the Construction Manual.

If you have questions, please contact your Area Engineer in Project Development.

The Construction Manual and Construction Bulletins can be found on the Design and Construction Project Support web page at:

http://www.coloradodot.info/business/designsupport