## Slide 1: Providing Information Technology Concepts Help (PITCH) User Training
Notes: Welcome to the Providing Information Technology Concepts Help, or PITCH, user training. This course is designed to teach you how to use the PITCH team to ensure that you have a successful IT project. This course will take approximately ten minutes to complete.

## Slide 2: Course Learning Objectives
Upon completing this course you will be able to:
Describe what PITCH is, what it focuses on, and how it can help you.
Understand how PITCH helps IT Projects succeed.
Use the PITCH process for projects requiring IT resources.
Communicate with PITCH and the Agent/Manager that is assigned to your project.
Notes: Upon completing this course you will be able to:
Describe what PITCH is, what it focuses on, and how it can help you.
Understand how PITCH helps IT Projects succeed.
Use the PITCH process for projects requiring IT resources.
Communicate with PITCH and the OIT Agent/Manager that is assigned to your project.

## Slide 3: Terms and Concepts
Before we begin, take a moment to review the following terms:
PITCH - Providing Information Technology Concepts Help.
Agent/Manager – The Office of Information Technology employee that is assigned to PITCH cases.
PITCH Team – The group that decides which PITCH cases can move forward, and which ones cannot.
Business Case – A project that needs IT resources, and is submitted online.
Monthly Report - A monthly status update that details what is going on in a given project.
Notes: Before we begin, lets take a few moments to review some key terms and concepts that we will use throughout the course.
PITCH stands for Providing Information Technology Concepts Help. The PITCH team is used to ensure that IT resources are appropriately utilized at CDOT.
The Agent/Manager is the Office of Information Technology employee that is assigned to PITCH cases. This agent is there for you, and works with you, throughout the entire duration of your project.
The PITCH Team is the group that decides which PITCH cases can move forward, and which ones cannot. This board is governed by Gregg Miller, and meets on a weekly basis.
A Business Case is the term used for a project that needs IT resources. You submit this information online using a google form.
And finally, the Monthly Report is a monthly status update that details what is going on in a given project, usually given in an email format.

## Slide 4: What is PITCH?
Notes: First, what is PITCH and why should you use it?

## Slide 5: What is PITCH?
Notes: As we mentioned in the Key Terms section, PITCH stands for Providing Information Technology Concepts Help. The PITCH Team was formed to…
Solve CDOT business needs with appropriate IT solutions.
Maximize the number of business users that can benefit from a proposed IT solution.
Prioritize and align IT related business needs with strategic direction and budgetary constraints.
Optimize the function and maintenance of IT solutions while meeting all of CDOT’s business needs.
Minimize the number of IT solutions in use and required to be maintained.

## Slide 6: Why Should you use PITCH?
PITCH provides many resources to assist your project in becoming realized and successful. These include:
An Agent/Manager that is with you every step of the way to help guide you through the process
Visibility to your project progress, including regular status reports, to make sure your idea is making progress
Notes: Now, why should we use PITCH?
It is beneficial for us to go through PITCH to help with project needs for many reasons. For instance, when we use PITCH, we are assigned an Agent/Manager that is with us every step of the way to help guide us through the development of our project, and to also make sure that we have the support and resources we need to succeed.
When you use PITCH, you also receive visibility to your project progress, including regular status reports, to make sure your idea is making progress. This visibility would not be possible if you simply tried to manage the project by yourself, or with a few other team members.

## Slide 7: Why Should you use PITCH?
By not going through PITCH, you are breaking the law:
House Bill 12-1288
Notes: In addition to the many benefits there are to using PITCH, you also are required by law to use PITCH.
House Bill 12-1288 requires all major IT projects, as well as those that represent a high level of risk in security, architecture, or implementation, have OIT executive governance.
As a result, all IT projects need to be scored. This is to show, even for small projects, that these projects are not a high risk and doesn't require Enterprise Governance Committee governance. It is important that CDOT abides by this legislation in order to remain compliant with the government’s overall IT objectives and strategies.
However, we don’t want you to stress out over this law. You and your PITCH OIT Agent/Manager will work together to fill out the required forms, and make sure you are in compliance with the law.

## Slide 8: What Projects Need PITCH?
Technology could really help CDOT if it could solve this business need...
CDOT should make an improvement to xxx software (SAP, AASHTOWare, ProjectWise) by...
CDOT should implement xxx software/app because it would help...
CDOT should implement xxx hardware because it would help...
Notes: There are many different definitions of what a project is. To give us greater insight and clarity on what we mean by “projects that need PITCH assistance,” here are a few examples:
Technology could really help CDOT if it could solve this business need...
CDOT should make an improvement to xxx software (SAP, AASHTOWare, ProjectWise) by...
CDOT should implement xxx software/app because it would help...
CDOT should implement xxx hardware because it would help...
For example, PITCH worked with various divisions inside of CDOT to help them implement salesforce apps to better communicate with their customers.

## Slide 9: IT Project Without PITCH
Notes: Now, lets walk through what an IT project could look like without PITCH.
Employee A is working on a project, and creates a fantastic IT tool that everyone in her department loves, as it saves loads of work time. The tool works great, and all of her coworkers begin to integrate the tool into their daily work.
After a while, Employee A leaves CDOT to pursue another opportunity.
Now, it has been a while since Employee A built this tool, and it eventually crashes and breaks. Since Employee A is no longer with CDOT, and no one else helped her make or document the building of the tool, no one who has used it understands how to fix it.
Another employee, Employee B, tries to fix the tool, but becomes very frustrated and cannot figure it out.
In the end, the tool is either abandoned, or completely rebuilt. Sounds frustrating doesn’t it?

## Slide 10: IT Project With PITCH
Notes: Now, lets walk through what an IT project could look like with PITCH.
Employee A is working on a project, and thinks of a fantastic IT tool that everyone in her department could benefit from.
She submits her project idea through the PITCH portal. Her idea is approved by the PITCH team, and she is subsequently assigned an OIT Agent/Manager.
Together, Employee A and her OIT Agent/Manager create an IT tool that everyone loves, and saves loads of work time.
After a while, Employee A leaves CDOT to pursue a new opportunity.
The IT tool that Employee A created crashes. However, since Employee A used PITCH to complete her project, the entire project was well documented, and the problem is easily fixed.
Much less frustrating, right? Examples like these demonstrate the value of well documented projects, which can be achieved when we work with PITCH to make our workplace better.

## Slide 11: How to Use PITCH
Notes: Now that we understand why we should use PITCH, let’s walk through the PITCH process.

## Slide 12: Understanding the PITCH Process
Business Case Submitted Online
PITCH Team Case Review
Agent/Manager Assigned to Project
Technical Solution Designed
Procurement of Software/Services
Solution Tested
Solution Implemented
Notes: There are seven essential steps to the PITCH Process.
Business Case Submitted Online
PITCH Team Case Review
OIT Agent/Manager Assigned to Project
Technical Solution Designed
Procurement of Software/Services
Solution Tested
Solution Implemented
Now we will walk through each step in depth, so that we understand how to effectively use PITCH for all of our future IT projects. It is important to mention that the overall timeline of the PITCH process varies greatly depending on the scope and type of project. Some projects could be short and only take weeks to implement, while others could take multiple years to fully roll out. It is essential that there is open communication throughout the entire process so that there are clear expectations for everyone involved.

## Slide 13: Business Case Submitted Online
1
Notes: The first step in the PITCH process is submitting your project online.
The easiest way to find the PITCH submission form is by first going to the CDOT intranet.
In the search bar, type in PITCH and hit search.
Next you will find our page as the first result.
Once you have reached our webpage, the link to submit a business case is located under “Submitting your Concept”
When you click this link, you will be redirected to a google form. It is important that you fill out this form with as much detail as possible, so that the PITCH team will understand it at their weekly meeting.
The status of your project can also be viewed at any time. On our webpage, under “Review and approval” you will find a link that shows all submissions to the PITCH team. The last column on the right demonstrates the status of your project.
After you have successfully submitted your case, you will receive an email confirming your submission.

## Slide 14: PITCH Team Case Review
2
Notes: Next, your case will be reviewed at the weekly PITCH team meeting. The PITCH team is made up of CDOT employees with a variety of different backgrounds, and have a specific interest in technology.
This team will discuss your case, and ultimately accept or decline your case.
There are a few exceptional cases which will be passed on to the executive management team if the PITCH team does not feel comfortable making the final decisions on those cases.
Once a decision has been made on your case, you will receive an email notifying you of this decision.

## Slide 15: Agent/Manager Assigned to Project
3
Notes: If your project has been approved, the next step is to be assigned an OIT agent.
Once you have been assigned an agent, you will be notified via email to introduce you. It is important to note that it is your responsibility to reach out and discuss your project in detail with your agent, as the PITCH team will not do that on your behalf. After this initial introduction, it is also your responsibility to work with your agent on the details and requirements of your project, as you know and understand your project needs better than anyone else!

## Slide 16: Technical Solution Designed
4
Notes: After you and your agent have reviewed your project details and requirements, your agent will begin the technical design for your project.
After they have completed the technical design, the agent will send it to you for your review. After you have thoroughly reviewed the design, you will either accept or request changes to the design. Again, as we mentioned before, it is your key responsibility to have open communication with your agent, and to let them know what your thoughts are, or any possible concerns you may have.

## Slide 17: Procurement of Software/ Services
5
Notes: Once you and your agent feel comfortable and confident about your technical design, the next step is to procure hardware, software, or any other additional services needed for your project.
It is your responsibility to procure this software, and to inform your agent once this is complete.
After the agent is notified, and has received any needed hardware or software, you will work together with your agent to develop your project solution.

## Slide 18: Solution Tested
6
Notes: After you and your agent have developed the solution to your project, it is time for solution testing.
You will receive an email from your agent once the solution is ready for testing.
After you have adequately tested the solution, you will either accept or request changes to this solution.

## Slide 19: Solution Implemented
7
Notes: Once your solution has been implemented, your project is declared complete to PITCH. Although you may continue to develop the project further, for PITCH’s purposes it is complete.
You will email the PITCH team once your project has reached this stage, and PITCH will close out the project in their system.
In addition, you will also be sent a satisfaction survey to let the PITCH team know how the process worked, or didn’t work for you, so that PITCH can continue to improve in the future.

## Slide 20: Your Role in PITCH
Notes: You play a very important role in the success of your projects with PITCH. Let’s review what your role is in this process.

## Slide 21: Understanding Your Role in the PITCH Process
In order to ensure that your IT project is successful, it is essential that there is open communication between you, the PITCH Team, and your Agent/Manager. This includes:
Responding to Emails
Reviewing monthly reports on project status
Contacting the PITCH Team if there are any problems with your project, or assigned Agent/Manager
Notes: At the most basic level, success with PITCH starts with communication. Open communication is absolutely essential to the PITCH process. If you do not openly communicate with your agent and the PITCH team, it is likely that your project will fail.
Some of the ways to ensure open and effective communication include:
Responding to Emails in a timely manner. The project can stall if the agent is unclear of what your expectations and needs are.
You also need to keep open communication with the PITCH team itself. It is important that you closely review monthly status reports that you receive from your agent.
And finally, if there are any conflicts with you and your OIT agent/manager, or you feel that progress is not being made on your project, contact the PITCH team and ask them for help.
The PITCH team wants to see you and your IT Project succeed, but that cannot be achieved without active communication from all sides.

## Slide 22: Understanding Expectations
Employee A
Agent
PITCH Team
Continue to Conclusion
Notes: To be explicitly clear, now we will review expectations of all parties in the PITCH Process.
Click on one of the three groups to learn more about what their role is within the PITCH process. When you are finished exploring the different roles, you may continue on to the conclusion slide.

## Slide 23: PITCH Team
Deciding which projects to take on
Mitigating conflict within projects
Helping Project Managers if there is any confusion
Ensure project progress
Back to Understanding Expectations
Continue to Conclusion
Notes: The PITCH team is responsible for:
Deciding which projects to take on, and which projects are not feasible or need more work.
Mitigating conflict within projects – if you have any conflict with your team, or agent, you should contact the PITCH team for advice on how to move forward with your project.
They are also responsible for helping Project Managers if there is any confusion, or if any additional resources are needed for understanding the process.
Although, The PITCH team is NOT RESPONSIBLE for providing project updates, the PITCH team meets regularly with agents to ensure projects are moving forward.

## Slide 24: Agent
Guide business owner through process
Open Communication
Monthly Status Reports
Back to Understanding Expectations
Continue to Conclusion
Notes: Your assigned Agent/Manger is responsible for:
Guiding you through the PITCH process
Openly communicating with you and your team
And sending monthly status reports to you, your team, and the PITCH team.
They work with you throughout the entire PITCH process, and should be your first point of contact if you have any questions or issues along the way.

## Slide 25: Project Manager
Providing lots of details to explain desired result
Test Solution
Open Communication
Checking on project status with OIT
Back to Understanding Expectations
Continue to Conclusion
Notes: As a project manager, your responsibilities include:
Providing lots of details to explain what desired result is, and to test the end solution to make sure it meets your expectations
Openly communicating with Agent and with the PITCH team as needed
It is also your responsibility to reach out to OIT and your Agent if you are unclear of what the current status is of your project. If you are having problems getting a clear update, you may contact the PITCH team to let them know you are having an issue.

## Slide 26: Conclusion
You should now be able to:
Submit a business case
Identify key PITCH terms
Understand consequences of not using PITCH
Understand how to effectively communicate with your Agent/Manager, and the PITCH team.
Understand the level of commitment needed from you in order to make your idea a success.
Notes: You should now be able to:
Submit a business case through the PITCH portal
Identify key PITCH terms
Understand the issues not using PITCH to achieve project goals
Understand how to effectively communicate with your agent, and PITCH group
Understand your level of commitment needed to make your idea a success

## Slide 27: Where Can I Get Help?
For additional assistance contact:
  Gregg Miller
    Email: gregg.miller@state.co.us
    Phone: (303) 757-9140
  Douglas N. Beck
    Email: douglas.beck@state.co.us
    Phone: (303) 757-9411
Notes: If you run into problems, you can contact Gregg Miller or Douglas Beck with any additional questions.
Additional resources are also attached to this training, which will help you walk through your first PITCH project.

## Slide 28: Thank you for completing PITCH User Training. This course is now complete.
Notes: Thank you for completing the Providing Information Technology Concepts Help user training. We hope you now feel well equipped to succeed in your first PITCH project.