I-70 Collaborative Effort

January 26, 2010

10:00-3:00

The Keystone Center

Objectives:

- Approval/refinement of the description of the Consensus Recommendation

- Approval/refinement of the Comparative Analysis methodology

- Agreement on proceeding on the Preferred Alternative

- Review FPEIS schedule and CE involvement

10:00	Welcome and Introductions

10:10	Comparative Analysis

  - Description of the Consensus Recommendation/Preferred Alternative in FPEIS: Does the description capture the consensus recommendation alterative?

  - Methodology: Is this an acceptable methodology for comparing impacts?

  - Proceed with Preferred Alternative: Based on the comparative analysis of environmental impacts, is there agreement that the consensus recommendation proceed as the Preferred Alternative?

12:00	LUNCH (please bring your own lunch)

1:00	Continue Discussion

2:00	Review of FPEIS schedule and CE involvement – CE Co-Chairs (Michael Penny and Harry Dale)

2:45	Schedule April meeting (23rd, 29th, or 30th)

3:00	Adjourn

Draft PFEIS/CE Schedule

January 2010:                       CE Meeting 1:  CE meets to review Comparative Analysis and develop agreement on the Preferred Alternative and review FPEIS schedule and CE involvement.

April 2010	CE Meeting 2: Develop agreement on the role of C.E. in PFEIS, PEIS Implementation Plan and the priority of early action projects and post ROD.

Spring  2010:                           Re-evaluation complete.  PLT review results of the Re-evaluation and identifies issues, if any, requiring CE discussion and decisions.

Summer 2010:                       CE Meeting 3:  Initial internal draft FPEIS complete.   CE meets to 1) discuss and resolve any major issues resulting from the re-evaluation review by the FHWA, CDOT Project Team and PLT, if any, 2) confirm that the Final PEIS internal draft is consistent with the intent of the Consensus Recommendation, 3) discuss mechanics of the CE once the Final PEIS is complete and released.

Fall 2010:                               External Agency Review of Final PEIS complete

Dec 2010/Jan 2011:              CE Meeting 4:  CE meets, if necessary, to review any issues arising from external agency reviews prior to public review

Early 2011:                            Final PEIS released for public review

Spring 2011:                          PLT reviews public comments on Final PEIS and identifies any major issues requiring CE resolution.

Spring 2011:                          CE Meeting 5:  CE meets to 1) review the comment summary on the Final PEIS before the ROD, and resolve any major issues and 2) finalize mechanics of the CE role going forward including evaluating triggers and obtaining funding.

Late 2011:			ROD completed